## Slide 1: Weekly Update
Jorian Bruslind
Week 7

## Slide 2: HyperRail Project
Current Status
  Integrated new RGB camera into system
    Some challenges with lighting and streaming
    Easy to use with correct software installed
  Updated Web interface to give access to images
    Can download latest runs as .zip files
    Having trouble with preview function (no idea how ruby works)
  Scheduling conflicts with defense meeting

## Slide 3: Current Status

## Slide 4: Project Work
    Working with both IE and ME capstone teams to develop hardware further
    ME team is working on stability and assembly components
      Better carriages (CNC aluminum vs 3D printed plastic)
      Better wire guides (current guides are limited by length)
        Festoons! <- One of the best ideas
      Better structural stability
        Employ tensioned cable as gusset supports
    IE team working on documentation and assembly designs
      Exploding 3D models into Lego-like designs
      Writing and drafting instructions
      User feedback for current system design (from user perspective)

## Slide 5: Next Steps
Installation date confirmed for March 1st (Tuesday)
Need to create skeleton for defense presentation for review (preferably by this week)
Tear-down of system for ME/IE team and to retrofit for smaller footprint